AI-Assisted QA Automation Implementation Guide Step-by-step instructions for the QA team Tools: Claude Code · Playwright · MCP servers · GitHub Actions Test Repo: {org}/{test-repo} · Source: {org}/{source-repo}

| Field | Value |
| --- | --- |
| Document type | Team Implementation Guide — AI-Assisted QA |
| Audience | QA engineers, SDET, Engineering lead |
| Prerequisites | Claude Code installed · {test-repo} created · QA environment running |
| Estimated setup | 1 week (infrastructure) · 30–60 min per flow thereafter |
| Version | 1.0 — May 2025 |

# Table of Contents

# 1. Overview

This guide gives the QA team step-by-step instructions to implement AI-assisted test automation. Claude Code acts as an AI pair programmer — it handles mechanical work (boilerplate, selectors, fixture data, RBAC tests) while the QA engineer retains ownership of what is tested, what the assertions mean, and whether a failure is a real bug.

Golden rule: Every test committed to the repository has been read and approved by a QA engineer. AI generates structure. Humans validate correctness.

## 1.1 The seven steps

| Step | Name | Who | Output |
| --- | --- | --- | --- |
| 0 | Overlap check | QA + Claude | Overlap report — duplicates flagged before generation |
| 1 | Test plan → YAML | QA + Claude | YAML DSL files in tests/testcases/{module}/ |
| 2 | YAML → Code | Claude | Playwright specs, POM classes, fixtures, seed scripts |
| 3 | Compile + fix | Claude + QA | Zero TypeScript compilation errors |
| 4 | Execute + triage | QA + Claude | All tests pass or marked @known-failing |
| 5 | Review + commit | QA | PR opened in {test-repo} |
| 6 | CI integration | Automated | Tests run on every source PR and nightly |

## 1.2 Repository structure

| Repo | Purpose | Who writes |
| --- | --- | --- |
| {org}/{source-repo} | Application source code — never touched by QA pipeline | Developers |
| {org}/{test-repo} | All test plans, YAML DSL, generated scripts, fixtures | QA team + Claude |

## 1.3 Folder layout in {test-repo}

tests/ ├── testplan/ ← QA writes .md files here │ └── {module}.md ├── testcases/ ← Claude writes YAML here (QA reviews) │ ├── _shared/ ← cross-cutting tests (auth, validation) │ └── {module}/ │ └── {FLOW-01}.yaml └── scripts/ ← Claude writes code here (QA reviews) ├── api/{module}/ │ └── {FLOW-01}.api.spec.ts ├── e2e/{module}/ │ └── {FLOW-01}.e2e.spec.ts ├── integration/{module}/ │ └── {FLOW-01}.int.spec.ts ├── pages/ │ └── {PageName}.page.ts ├── fixtures/ │ ├── auth/ ← saved Playwright auth state per actor │ └── {module}/ │ ├── {FLOW-01}.fixtures.ts │ └── seeds/{FLOW-01}.seed.ts └── helpers/ ← hand-written once, never generated ├── connections.ts ← db · redis · kafka · filestore clients ├── global-setup.ts └── global-teardown.ts

# 2. One-Time Setup

Complete all of these before running the workflow for the first time. A developer and QA lead should pair on this — it takes approximately one week.

## 2.1 Install Claude Code

bash

# Install Claude Code CLI npm install -g @anthropic-ai/claude-code # Verify installation claude --version # Login with your Anthropic account claude login

## 2.2 Configure MCP servers in Claude Code

MCP servers give Claude Code access to external tools. Configure once in ~/.claude/config.json — available in every Claude Code session thereafter.

json

// ~/.claude/config.json { "mcpServers": { "filesystem": { "command": "npx", "args": ["-y", "@modelcontextprotocol/server-filesystem", "/path/to/{test-repo}"] }, "github": { "command": "npx", "args": ["-y", "@modelcontextprotocol/server-github"], "env": { "GITHUB_TOKEN": "{your-github-pat}" } }, "playwright": { "command": "npx", "args": ["-y", "@playwright/mcp@latest"] } } }

| MCP Server | Tool | Purpose |
| --- | --- | --- |
| filesystem MCP | read_file, write_file, list_directory | Read/write all files in the test repo workspace |
| github MCP | get_file_contents, search_code | Read source repo — endpoints, components, Postman collections |
| playwright MCP | browser_navigate, browser_evaluate, browser_screenshot | Navigate live app to extract DOM selectors for POM generation |

## 2.3 Configure Claude Code hooks

Hooks run automatically at defined points in the Claude Code session. Configure in ~/.claude/hooks.json or in the project's CLAUDE.md file.

🪝 Hook: Auto-compile after file write

hook config

// CLAUDE.md — place in root of {test-repo} ## Hooks PostToolUse: Write command: npx tsc --noEmit --project tsconfig.json 2>&1 ¦ head -30 condition: file.path matches '**/*.spec.ts' OR '**/*.page.ts' on_error: show_to_user # Claude sees compile errors immediately

🪝 Hook: Auto-format after file write

hook config

PostToolUse: Write command: npx prettier --write {file.path} condition: file.path matches '**/*.ts' on_error: ignore

🪝 Hook: Notify when task completes

hook config

PostTaskComplete: command: osascript -e 'display notification "Claude Code done" with title "QA Automation"' # macOS notification — remove on Linux/Windows

## 2.4 Set up {test-repo}

Run these commands once to scaffold the test repository structure.

bash

# Clone and enter the test repo git clone https://github.com/{org}/{test-repo}.git cd {test-repo} # Install dependencies npm install npm install -D @playwright/test typescript tsx npm install -D pg ioredis kafkajs @aws-sdk/client-s3 npx playwright install chromium firefox webkit # Create folder structure mkdir -p tests/testplan tests/testcases/_shared mkdir -p tests/scripts/api tests/scripts/e2e mkdir -p tests/scripts/integration tests/scripts/pages mkdir -p tests/scripts/fixtures/auth tests/scripts/helpers # Create CODEOWNERS — agents own generated folders echo '/tests/testcases/ @qa-bot' >> CODEOWNERS echo '/tests/scripts/ @qa-bot' >> CODEOWNERS

## 2.5 Write helper files (hand-written once)

These files are written by a developer once and never regenerated. They provide the infrastructure connections that generated integration tests import.

### connections.ts

typescript

// tests/scripts/helpers/connections.ts import { Pool } from 'pg'; import { Redis } from 'ioredis'; import { Kafka } from 'kafkajs'; // One Pool per microservice — add more as needed export const dbs: Record<string, Pool> = { '{service-a}': new Pool({ connectionString: process.env.QA_SERVICEA_PG }), '{service-b}': new Pool({ connectionString: process.env.QA_SERVICEB_PG }), }; export const redis = new Redis({ host: process.env.QA_REDIS_HOST, password: process.env.QA_REDIS_PASSWORD, }); export const kafka = new Kafka({ brokers: [process.env.QA_KAFKA_BROKER ?? 'localhost:9092'], clientId: `qa-test-${Date.now()}`, });

### global-setup.ts

typescript

// tests/scripts/helpers/global-setup.ts import { dbs, redis, kafka } from './connections'; import * as fs from 'fs'; export default async function globalSetup() { // 1. Verify all connections await dbs['{service-a}'].query('SELECT 1').catch(() => { throw new Error('Cannot connect to {service-a} DB — check QA_SERVICEA_PG'); }); await redis.ping().catch(() => { throw new Error('Cannot connect to Redis — check QA_REDIS_HOST'); }); console.log('✓ All QA environment connections verified'); // 2. Seed shared reference data (if needed) // Add project-specific seed calls here // 3. Write empty seed manifest fs.writeFileSync('seed-manifest.json', JSON.stringify({ runId: Date.now(), seeded: {} })); }

## 2.6 Configure environment variables

Add these to your CI secrets and to a local .env.qa file for local test runs. Never commit the .env file.

bash

# .env.qa — local only, gitignored QA_BASE_URL=https://qa.{your-app}.example.com # Database connections — one per microservice QA_SERVICEA_PG=postgres://user:pass@qa-db:5432/{service_a}_db QA_SERVICEB_PG=postgres://user:pass@qa-db:5432/{service_b}_db # Shared infrastructure QA_REDIS_HOST=qa-redis QA_REDIS_PASSWORD=your-redis-password QA_KAFKA_BROKER=qa-kafka:9092 QA_FILESTORE_BUCKET=s3://{qa-bucket} # GitHub — read source repo + write test repo GITHUB_TOKEN=ghp_your_pat_here

## 2.7 Create auth fixture files

Auth fixtures are saved Playwright browser sessions — one per actor type. Create them once using the setup script below.

typescript

// tests/scripts/helpers/create-auth-fixtures.ts // Run this once: npx tsx tests/scripts/helpers/create-auth-fixtures.ts import { chromium } from '@playwright/test'; const actors = [ { id: 'admin', email: 'admin@example.com', password: process.env.QA_ADMIN_PASS! }, { id: 'viewer', email: 'viewer@example.com', password: process.env.QA_VIEWER_PASS! }, // add all actor types here ]; for (const actor of actors) { const browser = await chromium.launch(); const page = await browser.newPage(); await page.goto(`${process.env.QA_BASE_URL}/login`); await page.fill('[name=email]', actor.email); await page.fill('[name=password]', actor.password); await page.click('[type=submit]'); await page.waitForURL('**/dashboard'); await page.context().storageState({ path: `tests/scripts/fixtures/auth/${actor.id}.json` }); await browser.close(); console.log(`✓ Auth fixture created: ${actor.id}`); }

## 2.8 Write domain rules file

The domain rules file tells Claude what realistic data looks like for your project. Create one per project.

typescript

// agents/domain-rules/{project}.rules.ts export const rules = { locale: 'en-IN', // locale for fake data generation timezone: 'Asia/Kolkata', dateFormat:'YYYY-MM-DD', // ID formats caseIdPattern: 'CASE-{YYYY}-{5digits}', resourceIdFormat:'uuid-v4', // File constraints maxFileSizeBytes: 5 * 1024 * 1024, // 5MB valid oversizedBytes: 11 * 1024 * 1024, // 11MB for oversized edge case validFileTypes: ['pdf', 'jpg', 'png'], // Test environment mocks otpValue: '123456', // OTP always this in QA env tenantId: '{your-tenant-id}', // Seed prefix — all seeded records tagged for cleanup seedPrefix: 'qa-test', };

| 0 | Overlap Check QA Engineer + Claude Code · Before any generation starts |
| --- | --- |

Run this before writing or generating anything for a new module. It takes 2 minutes and prevents duplicate tests being generated and reviewed later.

| 1 | Place the new test plan in the testplan folder |
| --- | --- |

- Copy the test plan .md file to tests/testplan/{module}.md

- The file should describe: module purpose, actors, flows to test, key assertions

- No special format required — plain Markdown is fine

| 2 | Open Claude Code in the test repo |
| --- | --- |

bash

cd {test-repo} claude

| 3 | Run the overlap analysis prompt |
| --- | --- |

📋 Prompt: Overlap analysis — run before generating YAML

Read all existing YAML files in tests/testcases/ recursively. Also read the new test plan at tests/testplan/{module}.md. Produce an overlap report with three sections: 1. EXACT DUPLICATES List any test cases in the new plan that are identical to existing YAML cases (same endpoint + same assertion). 2. OVERLAPPING COVERAGE List endpoints in the new plan already covered in existing YAML. Note which existing flow covers them and what scenario. 3. REDUNDANT EDGE CASES List edge cases (401, 403, bad payload) in the new plan already covered in tests/testcases/_shared/. For each item, state: should this be removed, consolidated, or kept because it covers a genuinely different scenario? Do not generate any YAML. Only produce the report.

| 4 | QA engineer resolves the report |
| --- | --- |

- Read the overlap report

- Edit the test plan to remove true duplicates

- For RBAC cases (401, 403) — add skip_shared: true to those flows instead of deleting

- Keep overlapping cases where the scenario is genuinely different

Only proceed to Phase 1 after the test plan has been cleaned up based on the overlap report.

| 1 | Test Plan → YAML DSL QA Engineer + Claude Code · Most important human checkpoint |
| --- | --- |

Claude reads the test plan and source repo, then generates structured YAML files into tests/testcases/{module}/. The QA engineer reviews and edits the YAML before any code is generated. This is the most important step — a wrong YAML produces wrong tests.

| 1 | Run the YAML generation prompt |
| --- | --- |

📋 Prompt: YAML DSL generation from test plan

Read the test plan at tests/testplan/{module}.md. Read all existing YAML files in tests/testcases/ for context. For each flow described in the test plan, generate a YAML file at tests/testcases/{module}/{FLOW-ID}.yaml following this structure: module: {module} flow_id: {FLOW-ID} flow_name: {snake_case_name} priority: P0 ¦ P1 ¦ P2 type: [api, e2e, integration] tags: [smoke, regression] actors: [{actor-id}] environments: qa: {QA_BASE_URL} api_endpoints: - method: GET ¦ POST ¦ PUT ¦ DELETE path: /resource/action service: {service-name} ui_pages: [{PageName}] cases: - id: {FLOW-ID}-H1 title: {description} type: happy_path ¦ edge_case test_type: [api] ¦ [e2e] ¦ [integration] ¦ [api, e2e] priority: P1 tags: [smoke, regression] preconditions: [{what state must exist before this test}] steps: [{what happens}] assertions: [{named_assertion}] test_data_ref: {FLOW-ID}-H1 coverage_note: > Explain why this case exists — what does it cover that existing tests do not? # For integration cases add: - id: {FLOW-ID}-INT-1 test_type: [integration] trigger: action: POST /resource/action payload_ref: {FLOW-ID}-H1 verify: - system: postgres service: {service-name} connection: QA_{SERVICE}_PG query: SELECT * FROM {table} WHERE id = :resourceId assert: [{field: status, equals: EXPECTED}] - system: kafka topic: {resource}-{action} timeout_ms: 5000 assert: [{field: eventType, equals: EXPECTED_EVENT}] rbac_checks: - id: {FLOW-ID}-RBAC-1 actor: {actor-without-permission} endpoint: POST /resource/action expected_status: 403 - id: {FLOW-ID}-RBAC-2 actor: unauthenticated endpoint: POST /resource/action expected_status: 401 After writing, list all files created and any gaps or warnings you noticed in the test plan.

| 2 | QA reviews every generated YAML file |
| --- | --- |

This is the most important review in the entire workflow. Open each YAML file and check:

| Check | Question to ask | Action if wrong |
| --- | --- | --- |
| Cases | Are these the right test cases for this flow? | Delete wrong cases, add missing ones directly in YAML |
| Priorities | Is P0/P1/P2 correct? P0 = system down, P1 = core flow, P2 = edge | Edit priority field |
| Smoke tag | Should this run on every PR? Only mark critical P0/P1 happy paths | Remove smoke tag from edge cases |
| Edge cases | Are boundary conditions covered? What can go wrong? | Add missing edge cases manually |
| Assertions | Do the named assertions describe what you actually want to check? | Rename/add assertions in the assertions list |
| coverage_note | Does this case exist for a good reason? | Delete the case if the note reveals it is redundant |
| Integration | Are the right systems in the verify block? | Add/remove verify sections to match the real side effects |

| 3 | Edit YAML directly for any corrections |
| --- | --- |

- Edit the YAML files directly in your editor — not via Claude

- Deleting a case in YAML is cheaper than deleting it after code is generated

- If a flow should skip RBAC (already in _shared/auth.yaml), add skip_rbac: true to the flow

- Commit the YAML files independently before generating code — they are reviewable standalone

| 2 | YAML → Playwright Code Claude Code · Claude generates — QA reviews output |
| --- | --- |

Run three prompts in sequence to generate all script types from the reviewed YAML. Claude writes the files directly to the test repo via filesystem MCP.

| 1 | Generate POM classes + E2E specs (UI Agent prompt) |
| --- | --- |

📋 Prompt: UI Agent — POM + E2E generation

Read tests/testcases/{module}/{FLOW-ID}.yaml. Read all existing page files in tests/scripts/pages/ so you know which POMs already exist and do not need regenerating. For each flow in the YAML where test_type includes 'e2e' and it has not been generated before (or has changed): STEP 1 — For each page in ui_pages: a. Convert PageName to URL: remove 'Page' suffix → kebab-case → navigate to {QA_BASE_URL}/{kebab-path} b. Use Playwright MCP browser_navigate to open the page using auth state from tests/scripts/fixtures/auth/{first-actor}.json c. Use browser_evaluate to extract selectors in priority order: 1. data-testid attributes → page.getByTestId('value') 2. aria-label → page.getByRole(..., { name: 'value' }) 3. input name/id → page.locator('[name="value"]') 4. button text → page.getByRole('button', { name: 'value' }) 5. CSS fallback → page.locator('selector') // FRAGILE d. Write tests/scripts/pages/{PageName}.page.ts with: - AUTO-GENERATED header with timestamp - Typed Locator properties for each element - Action methods: fillDetails(), submit(), waitForLoad() - Extends BasePage if it exists STEP 2 — Write tests/scripts/e2e/{module}/{FLOW-ID}.e2e.spec.ts: - Import the POM class just written - Single actor: test.use({ storageState: 'fixtures/auth/{actor}.json' }) - Multi-actor: browser.newContext({ storageState }) per role - beforeAll: import and call seedData('{FLOW-ID}', request, BASE_URL) - afterAll: call teardownData(seedCtx, request, BASE_URL) - afterEach: screenshot on failure to test-results/screenshots/ - One test() block per happy_path in YAML - One test() block per edge_case in YAML - Tags: { tag: ['@{FLOW-ID}', '@{module}', '@{priority}', '@smoke'/'@regression'] } - Map assertions to expect() on POM locators - Add AUTO-GENERATED header If a page cannot be reached, generate stub POM with // TODO: selector comments. List all files written at the end.

| 2 | Generate API + integration specs |
| --- | --- |

📋 Prompt: Script Generator — API + integration specs

Read tests/testcases/{module}/{FLOW-ID}.yaml. PART A — API spec: Write tests/scripts/api/{module}/{FLOW-ID}.api.spec.ts Structure per test: test('{FLOW-ID}-{id}: {description}', async ({ request }) => { // ARRANGE const payload = fixtures['{case-id}'].payload; // ACT const response = await request.{METHOD}(`${BASE_URL}{path}`, { data: payload, headers: authHeader }); // ASSERT expect(response.status()).toBe({expected}); // map assertions from YAML to expect() calls }); Assertion mapping (apply these exact translations): *_rejected / *_not_allowed → expect(response.status()).toBe(4xx) *_returns_correct_* → expect(body.field).toBe(expected) *_exists / *_created → expect(body.id).toBeDefined() *_matches_* → expect(body.field).toEqual(expected) unknown assertion → // TODO: assert {name} Include: - test.use({ storageState }) per actor - One test per happy_path, per edge_case, per rbac_check - Tags: @{FLOW-ID} @{module} @{priority} @smoke/@regression - AUTO-GENERATED header - Never hardcode credentials - Never use test.only() or test.skip() PART B — Integration spec (if cases with test_type: integration exist): Write tests/scripts/integration/{module}/{FLOW-ID}.int.spec.ts For each integration case: - Import { dbs, redis, kafka } from '../../helpers/connections' - Fire the trigger action via request.{METHOD}() - For each verify block in YAML: postgres: await dbs['{service}'].query(query, [resourceId]) redis: await redis.get(key) kafka: consumer = await kafka.consumer(); await consumer.subscribe({topic}) message = await waitForMessage(consumer, 5000) - Assert each field as specified in the verify.assert block - Tag: @{FLOW-ID} @integration @{priority} PART C — Fixture stubs: Write tests/scripts/fixtures/{module}/{FLOW-ID}.fixtures.ts with typed placeholder objects for each case id. Use const assertions (as const) for type safety. PART D — Seed script: Write tests/scripts/fixtures/seeds/{FLOW-ID}.seed.ts with: export async function seedData(flowId, request, baseUrl): SeedContext export async function teardownData(ctx, request, baseUrl): void Use API calls (request.post) for most seeding. Use dbs['{service}'].query() only for state impossible via API (expired timestamps, zero-balance edge cases etc). All seeded records must have name/key prefixed with qa-test-{runId}. List all files written at the end.

| 3 | Generate fixture data |
| --- | --- |

📋 Prompt: Test Data Generator — fill fixture files

Read tests/scripts/fixtures/{module}/{FLOW-ID}.fixtures.ts (just written). Read agents/domain-rules/{project}.rules.ts for data constraints. Fill every placeholder in the fixtures file with realistic values. Rules per case type: happy_path: valid data matching domain rules edge_case duplicate: same ID/phone as a pre-seeded record (reference seed script) edge_case expired: timestamps set to past (use rules.dateFormat) edge_case oversized: file size = rules.oversizedBytes edge_case missing: omit the field marked required in the API endpoint rbac_check: use actor credentials with insufficient permissions All seeded records: prefix name/key with ${rules.seedPrefix}-${Date.now()} Use realistic values — not 'test123' or 'foo'. Use: - Real-looking names from the project locale - Valid phone numbers in the correct format - Future dates for scheduling, past dates for historical records - Valid file extensions from rules.validFileTypes Export as: export const fixtures = { ... } as const; Overwrite the existing fixture stub file.

| 3 | Compile + Fix Loop Claude Code · Repeat until zero errors — usually 1–2 rounds |
| --- | --- |

Run the TypeScript compiler across all generated files. The auto-compile hook (configured in Section 2.3) may have already caught some errors during generation. Run a full compile now to catch anything remaining.

| 1 | Run full TypeScript compilation |
| --- | --- |

bash

# From the root of {test-repo} npx tsc --noEmit # If you want to see only errors for the new flow: npx tsc --noEmit 2>&1 ¦ grep '{FLOW-ID}\¦{module}'

| 2 | Paste errors into Claude Code and fix |
| --- | --- |

📋 Prompt: Compilation fix

These TypeScript errors appeared after code generation. Fix all of them. Do not change test logic — only fix type errors. Errors: {paste tsc output here} After fixing, confirm which files were changed.

| 3 | Repeat until clean |
| --- | --- |

- Re-run tsc after each fix iteration

- Usually 1–2 rounds needed

- If same error persists after 2 fixes, investigate manually — the YAML may have an incorrect test_type or missing import

Do not proceed to Phase 4 until tsc --noEmit produces zero errors.

| 4 | Execute + Triage + Fix Loop QA Engineer + Claude Code · Human judgment required — repeat 2–4 rounds |
| --- | --- |

Run the tests for this flow against the real QA environment. For each failure, the QA engineer decides whether it is an app bug, a test bug, or an environment issue. Claude fixes test bugs when told what is wrong.

| 1 | Run tests for this flow only |
| --- | --- |

bash

# Load QA environment variables source .env.qa # Run all test types for this flow npx playwright test --grep '@{FLOW-ID}' --reporter=list # Run only api tests for this flow npx playwright test --grep '@{FLOW-ID}' tests/scripts/api/ --reporter=list # Run a single failing test case npx playwright test --grep '@{FLOW-ID}-H1' --reporter=list # Run with headed browser for debugging E2E npx playwright test --grep '@{FLOW-ID}' --headed tests/scripts/e2e/

| 2 | Triage each failure |
| --- | --- |

This step requires human judgment. For each failing test, decide which category it falls into:

| Category | How to identify | Action |
| --- | --- | --- |
| 🔴 App bug | The test assertion is correct. The app returns the wrong value, wrong status, or wrong side effect. | File a bug report. Add @known-failing tag to the test: test('...', { tag: ['@known-failing'] }, ...). Move on — do not change the assertion. |
| 🟡 Test bug | The generated assertion is wrong. It asserts the wrong field, wrong value, or wrong HTTP status code. | Tell Claude what the correct behaviour is. Claude fixes the assertion. Re-run the specific test. |
| ⚪ Env issue | Seed data missing, QA env down, auth session expired, wrong base URL, DB connection refused. | Fix the environment or re-run auth fixture creation. Do not change test code. Re-run. |

| 3 | Fix test bugs via Claude |
| --- | --- |

📋 Prompt: Fix failing assertion

This test is failing. The test itself is wrong — not the app. Test: {FLOW-ID}-H1 in tests/scripts/api/{module}/{FLOW-ID}.api.spec.ts Current failing assertion: expect(response.status()).toBe(409); Correct behaviour: {describe what the API actually does and what it should return} For example: 'The API returns 422 Unprocessable Entity, not 409 Conflict' Fix only this assertion. Do not change anything else in the file. Confirm the change made.

| 4 | Re-run and repeat |
| --- | --- |

- After each fix, re-run only the specific failing test to verify

- Do not re-run the whole flow until all individual fixes are confirmed

- Keep a list of all @known-failing tests with their bug ticket numbers

- Stop when: all tests PASS or are tagged @known-failing

| Test state | Meaning | Next action |
| --- | --- | --- |
| ✅ PASS | Test runs and assertion holds | Move on — this test is done |
| ❌ FAIL (app) | Test is correct, app is broken | Tag @known-failing, file bug, move on |
| ❌ FAIL (test) | Assertion is wrong | Fix via Claude, re-run |
| ⚠️ FAIL (env) | Environment problem | Fix env, re-run — do not touch test code |

| 5 | Final Review + Commit QA Engineer · Human owns this — non-negotiable |
| --- | --- |

Before committing, the QA engineer reads every test. A test that passes is not the same as a test that is correct. This review catches tests that are too weak (pass even when the feature is broken) or too brittle (fail on unrelated changes).

| 1 | Read every generated test |
| --- | --- |

Open each generated .spec.ts file and read every test block. Ask yourself:

| Question | Red flag | Action |
| --- | --- | --- |
| Does this test assert what the user cares about? | Assert only checks status code, not response body | Add assertion on the important response fields |
| Would this catch a real regression? | Too few expects — test passes even with broken data | Strengthen assertions — check specific field values |
| Is it too brittle? | Asserts exact timestamp or auto-increment ID | Replace brittle assertion with a shape check |
| Is the test data realistic? | Fixture uses 'test123' or 'foo' | Tell Claude to regenerate fixture with realistic values |
| Multi-actor flow — is order correct? | Steps out of order — actor B acts before actor A | Fix step ordering in the test |

| 2 | Fix any weak tests |
| --- | --- |

📋 Prompt: Strengthen a weak assertion

In tests/scripts/api/{module}/{FLOW-ID}.api.spec.ts, test '{FLOW-ID}-H1': The current assertion only checks the status code: expect(response.status()).toBe(200); The response body has this shape: { id: string, status: 'ACTIVE', createdAt: string, name: string } Add assertions to verify: - id is a non-empty string - status equals 'ACTIVE' - name matches the value we sent in the request Do not change anything else in the file.

| 3 | Commit YAML and scripts together |
| --- | --- |

bash

# Stage YAML and generated scripts together git add tests/testcases/{module}/ git add tests/scripts/api/{module}/{FLOW-ID}.api.spec.ts git add tests/scripts/e2e/{module}/{FLOW-ID}.e2e.spec.ts git add tests/scripts/integration/{module}/{FLOW-ID}.int.spec.ts git add tests/scripts/pages/ git add tests/scripts/fixtures/{module}/ # Commit message convention git commit -m 'test({module}): add {FLOW-ID} — {flow description}' # Push and open PR git push origin test/{module}-{FLOW-ID} # Open PR in GitHub against main/{develop}

| 4 | Code review — another engineer reviews the PR |
| --- | --- |

- Generated test code gets reviewed like any other code change

- Reviewer checks: assertions are meaningful, no hardcoded secrets, test IDs are unique

- Reviewer also reads the YAML — it is the clearest summary of what is being tested

- PR can only merge when reviewer approves AND all CI checks pass

| 6 | CI Integration Automated — runs forever · Set up once, runs on every PR and nightly |
| --- | --- |

Once tests are committed, GitHub Actions runs them automatically. Configure three workflows in the source repo.

| 1 | Smoke workflow — runs on every PR |
| --- | --- |

yaml

# {source-repo}/.github/workflows/qa-smoke.yml name: QA Smoke Tests on: pull_request: branches: [main, develop] jobs: smoke: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 with: repository: {org}/{test-repo} token: ${{ secrets.QA_GH_TOKEN }} - uses: actions/setup-node@v4 with: { node-version: '20' } - run: npm ci - run: npx playwright install chromium - name: Run smoke tests env: QA_BASE_URL: ${{ secrets.QA_BASE_URL }} run: ¦ npx playwright test --grep '@smoke' --project=chromium --reporter=github - uses: actions/upload-artifact@v4 if: failure() with: name: smoke-test-results path: test-results/

| 2 | Regression workflow — runs nightly |
| --- | --- |

yaml

# {source-repo}/.github/workflows/qa-regression.yml name: QA Regression Tests on: schedule: - cron: '0 2 * * *' # 2 AM nightly workflow_dispatch: # manual trigger jobs: regression: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 with: repository: {org}/{test-repo} token: ${{ secrets.QA_GH_TOKEN }} - uses: actions/setup-node@v4 with: { node-version: '20' } - run: npm ci - run: npx playwright install - name: Run regression tests env: QA_BASE_URL: ${{ secrets.QA_BASE_URL }} run: ¦ npx playwright test --grep '@regression' --reporter=html - uses: actions/upload-artifact@v4 if: always() with: name: regression-report path: playwright-report/

| 3 | Integration workflow — runs nightly with infra credentials |
| --- | --- |

yaml

# {source-repo}/.github/workflows/qa-integration.yml name: QA Integration Tests on: schedule: - cron: '0 3 * * *' # 3 AM nightly workflow_dispatch: jobs: integration: runs-on: ubuntu-latest environment: qa # GitHub env — gates the DB secrets steps: - uses: actions/checkout@v4 with: repository: {org}/{test-repo} token: ${{ secrets.QA_GH_TOKEN }} - uses: actions/setup-node@v4 with: { node-version: '20' } - run: npm ci - run: npx playwright install chromium - name: Run integration tests env: QA_BASE_URL: ${{ secrets.QA_BASE_URL }} QA_SERVICEA_PG: ${{ secrets.QA_SERVICEA_PG }} QA_SERVICEB_PG: ${{ secrets.QA_SERVICEB_PG }} QA_REDIS_HOST: ${{ secrets.QA_REDIS_HOST }} QA_REDIS_PASSWORD: ${{ secrets.QA_REDIS_PASSWORD }} QA_KAFKA_BROKER: ${{ secrets.QA_KAFKA_BROKER }} run: ¦ npx playwright test --grep '@integration' --config playwright.integration.config.ts --reporter=html

# 7. Quick Reference

## 7.1 Tags and what they do

| Tag | Applied to | CI runs when |
| --- | --- | --- |
| @{FLOW-ID} | All tests for one flow | npx playwright test --grep '@{FLOW-ID}' (manual run) |
| @{module} | All tests for one module | npx playwright test --grep '@{module}' (manual run) |
| @P0 | Critical — system down | Every run — included in smoke |
| @P1 | Core flows | Smoke (if also @smoke) + regression |
| @P2 | Edge cases | Regression only |
| @smoke | PR gate tests | Every PR — must pass before merge |
| @regression | Full nightly suite | Nightly — failure alerts team |
| @integration | Cross-service tests | Nightly — separate job with infra creds |
| @known-failing | App bug — test is correct | Excluded from CI gates — tracked in bug board |

## 7.2 Common Claude Code commands

| What you want | What to type in Claude Code |
| --- | --- |
| Check for overlaps before generating YAML | 'Read all YAML in testcases/ and the plan in testplan/{module}.md. Report overlaps.' |
| Generate YAML for a module | 'Read testplan/{module}.md and generate YAML in testcases/{module}/. One file per flow.' |
| Generate scripts from YAML | 'Read testcases/{module}/{FLOW-ID}.yaml and generate api spec, e2e spec, fixtures, seed script.' |
| Fix TypeScript errors | 'Fix these TypeScript errors. Do not change test logic: {paste errors}' |
| Fix a failing assertion | 'In {FLOW-ID}.api.spec.ts test {case-id} — the API returns X not Y. Fix the assertion.' |
| Add a missing edge case | 'Add an edge case to testcases/{module}/{FLOW-ID}.yaml: {describe the case}. Then regenerate the api spec.' |
| Regenerate after API change | 'The endpoint /resource/action was renamed to /resource/execute. Update all references in tests/scripts/' |
| Check coverage gaps | 'Read testcases/{module}/ and list any endpoints in testplan/{module}.md with no corresponding test case.' |

## 7.3 File naming conventions

| File type | Path | Example |
| --- | --- | --- |
| Test plan | tests/testplan/{module}.md | tests/testplan/payments.md |
| YAML DSL | tests/testcases/{module}/{FLOW-ID}.yaml | tests/testcases/payments/PAY-01.yaml |
| API spec | tests/scripts/api/{module}/{FLOW-ID}.api.spec.ts | tests/scripts/api/payments/PAY-01.api.spec.ts |
| E2E spec | tests/scripts/e2e/{module}/{FLOW-ID}.e2e.spec.ts | tests/scripts/e2e/payments/PAY-01.e2e.spec.ts |
| Integration spec | tests/scripts/integration/{module}/{FLOW-ID}.int.spec.ts | tests/scripts/integration/payments/PAY-01.int.spec.ts |
| POM class | tests/scripts/pages/{PageName}.page.ts | tests/scripts/pages/PaymentPage.page.ts |
| Fixtures | tests/scripts/fixtures/{module}/{FLOW-ID}.fixtures.ts | tests/scripts/fixtures/payments/PAY-01.fixtures.ts |
| Seed script | tests/scripts/fixtures/seeds/{FLOW-ID}.seed.ts | tests/scripts/fixtures/seeds/PAY-01.seed.ts |
| Auth fixture | tests/scripts/fixtures/auth/{actor}.json | tests/scripts/fixtures/auth/admin.json |

## 7.4 Troubleshooting

| Problem | Likely cause | Fix |
| --- | --- | --- |
| tsc error: Cannot find module | Import path wrong in generated file | Tell Claude: 'Fix import path for {module} in {file}' |
| Auth fixture not found | auth/{actor}.json does not exist | Re-run create-auth-fixtures.ts for that actor |
| playwright browser_navigate fails | QA environment down or page requires login | Check QA env is up; verify auth state file is fresh |
| DB connection refused in integration | Wrong env var or QA DB not accessible | Check QA_{SERVICE}_PG matches your QA env |
| Kafka message timeout | Event not published or wrong topic name | Check topic name in YAML verify block matches actual Kafka topic |
| Test passes but assertion is empty | Fixture placeholder not filled by A4 prompt | Re-run Test Data Generator prompt for that flow |
| POM selectors all marked // FRAGILE | App has no data-testid attributes | Raise PR on source repo to add data-testid to interactive elements |